Professor: Dr. Yoon

Student: Phu Luong Phuong

Course: Distribute Software Development (CISC-545)

# Project Proposal: Tic Tac Toe Arena

Table of Contents

1.	Abstract	1

2.	Project Overview	1

2.1.	System Architecture: A Microservices Approach	1

10.1.	Project Goal (MVP)	1

2. Technical Approach	2

2.1 Distributed System Architecture	2

2.2 Technologies and Tools	2

Development Plan	2

Phase 1: Design & Architecture (The Blueprint)	2

Phase 2: Development Strategy (Building the Pieces)	4

Phase 3: Deployment & Distribution (Making It Distributed)	5

Project Phases and Timeline	7

# Abstract

# Project Overview

The primary goal of the Tic Tac Toe Arena game project is to develop a fully functional, distributed Tic Tac Toe application. This application will serve as a practical demonstration of concepts learned in the "Distributed Software Development" and "Applied Distributed Systems" courses. The project aims to provide a robust, scalable, and highly available gaming experience, showcasing the principles of distributed computing.

## System Architecture: A Microservices Approach

Core Components:

- Frontend (React App): The single-page application your users will interact with. It communicates with the API Gateway.

- API Gateway: The single entry point for all client requests. It will route traffic to the appropriate backend service and handle concerns like authentication.

- User & Auth Service: Manages user registration, login, and profiles.

- Matchmaking Service: Places players in a queue and matches them up to start a new game.

- Game Service: Manages the logic of all active games. This is a stateful service that will handle real-time updates.

- PostgreSQL Database: The primary database for persistent data like user profiles and game histories.

- Redis: Used for two key purposes: as a high-speed cache for session data and as a message broker (Pub/Sub) for real-time state synchronization.

- Message Queue (RabbitMQ): Facilitates asynchronous communication between services, making the system more resilient.

## Project Goal (MVP)

This project will focus on the following key areas:

- Core Game Logic: Implementation of the standard Tic Tac Toe game rules.

- Distributed Architecture: Design and implementation of a distributed system to handle multiple concurrent games and players.

- User Interface: Development of a user-friendly interface for playing the game.

- Real-time Communication: Establishment of real-time communication between clients and the server (or distributed nodes) to facilitate gameplay.

- Error Handling and Robustness: Implementation of mechanisms to handle network failures, disconnections, and other potential issues in a distributed environment.

- Scalability: Consideration of how the system can be scaled to support a larger number of players and games.

# 2. Technical Approach

## 2.1 Distributed System Architecture

The Tic Tac Toe Arena will be built using a client-server or peer-to-peer architecture, leveraging distributed system principles. Potential technologies and concepts to be explored include:

- Message Queues: For asynchronous communication and decoupling components.

- Load Balancing: To distribute incoming game requests across multiple servers.

- Distributed Consensus: (If applicable) for maintaining game state consistency across nodes.

- Microservices: Breaking down the application into smaller, independent services.

- Containerization (e.g., Docker): For easy deployment and scaling of services.

## 2.2 Technologies and Tools

The following technologies and tools are proposed for the project:

- Programming Language: [Choose a language, e.g., Java, Python, Node.js]

- Frameworks/Libraries: [List relevant frameworks/libraries, e.g., Spring Boot, Django, React, Express.js]

- Database (Optional): [If persistent storage is needed, e.g., MongoDB, PostgreSQL]

- Communication Protocol: [e.g., WebSockets, gRPC, REST]

- Deployment Environment: [e.g., Cloud platform, local clusters]

# Development Plan

### Phase 1: Design & Architecture (The Blueprint)

This is the most critical phase. Getting the architecture right will make development and deployment much smoother.

#### 1.1. System Architecture: A Microservices Approach

We will design the system as a collection of independent services that communicate over a network. This is the foundation of our distributed system.

Core Components:

- Frontend (React App): The single-page application your users will interact with. It communicates with the API Gateway.

- API Gateway: The single entry point for all client requests. It will route traffic to the appropriate backend service and handle concerns like authentication.

- User & Auth Service: Manages user registration, login, and profiles.

- Matchmaking Service: Places players in a queue and matches them up to start a new game.

- Game Service: Manages the logic of all active games. This is a stateful service that will handle real-time updates.

- PostgreSQL Database: The primary database for persistent data like user profiles and game histories.

- Redis: Used for two key purposes: as a high-speed cache for session data and as a message broker (Pub/Sub) for real-time state synchronization.

- Message Queue (RabbitMQ): Facilitates asynchronous communication between services, making the system more resilient.

#### 1.2. API Architecture: REST for Actions, WebSockets for Events

We'll use a hybrid approach for communication.

RESTful API Endpoints (via API Gateway):

- User & Auth Service

  - POST /api/auth/register: Create a new user.

  - POST /api/auth/login: Authenticate a user and get a JWT token.

  - GET /api/users/me: Get the profile of the currently logged-in user.

- Matchmaking Service

  - POST /api/matchmaking/join: Add the current player to the matchmaking queue.

  - POST /api/matchmaking/leave: Remove the player from the queue.

- Game Service

  - GET /api/games/history: Get a list of the user's past games.

WebSocket Events (Handled by the Game Service):

WebSockets provide the real-time, bidirectional communication needed for gameplay.

- Client Emits (Sends to Server):

  - makeMove: When a player clicks on the board. Payload: { gameId, cellIndex }.

  - chatMessage: When a player sends a message. Payload: { gameId, message }.

- Server Emits (Broadcasts to Clients in a Game):

  - gameUpdate: Sent whenever the game state changes (e.g., a move is made). Payload: The entire current game state object.

  - gameError: Sent if a player tries to make an invalid move. Payload: { message }.

  - gameOver: Sent when a game ends. Payload: { winner, draw }.

#### 1.3. Database Schema Design (PostgreSQL)

Our data is highly relational, so we'll design a clear schema.

- users table:

  - id (PK, UUID)

  - username (VARCHAR, UNIQUE)

  - password_hash (VARCHAR)

  - created_at (TIMESTAMP)

- games table:

  - id (PK, UUID)

  - player1_id (FK to users.id)

  - player2_id (FK to users.id)

  - status (ENUM: 'in_progress', 'completed')

  - winner_id (FK to users.id, NULLABLE)

  - created_at (TIMESTAMP)

- moves table:

  - id (PK, SERIAL)

  - game_id (FK to games.id)

  - player_id (FK to users.id)

  - cell_index (INTEGER)

  - created_at (TIMESTAMP)

### Phase 2: Development Strategy (Building the Pieces)

We'll develop the frontend and backend in parallel.

#### 2.1. Backend Development (Node.js/TypeScript)

For each microservice, you will create a separate directory with its own package.json, node_modules, and code.

- User & Auth Service:

  - Set up an Express server.

  - Implement user registration (hashing passwords with bcrypt).

  - Implement login (comparing hashes and issuing JWTs).

  - Connect to PostgreSQL to store user data.

- Matchmaking Service:

  - Set up an Express server.

  - Create endpoints to join/leave a queue.

  - Use Redis lists to manage the queue of waiting players.

  - When two players are in the queue, pop them, and publish a game_created event to RabbitMQ with the player IDs.

- Game Service:

  - Set up an Express server with socket.io.

  - Create a RabbitMQ consumer that listens for game_created events.

  - When an event is received, create a new game record in PostgreSQL and store the initial game state in Redis (e.g., an empty board).

  - Implement the WebSocket logic to handle makeMove events:

    - Validate the move against the game state in Redis.

    - If valid, update the state in Redis.

    - Broadcast the gameUpdate event to both players in the game room.

    - Record the move in the moves table in PostgreSQL.

#### 2.2. Frontend Development (React/TypeScript)

Based on your README.md, you have a solid foundation. Here are the key components and pages to build:

- pages/LoginPage.jsx: A form for users to register or log in. On success, save the JWT to local storage.

- pages/HomePage.jsx: The main dashboard. It should show a "Play Game" button.

- pages/GamePage.jsx: The main game interface.

  - State Management (Redux Toolkit): Manage the WebSocket connection and game state.

  - Components:

    - Board.jsx: Renders the 3x3 Tic Tac Toe grid.

    - Chat.jsx: A component for players to send and receive messages.

  - Logic:

    - When the page loads, connect to the Game Service's WebSocket server.

    - Listen for gameUpdate, gameError, and gameOver events to re-render the UI.

    - Handle click events on the board to emit makeMove events.

### Phase 3: Deployment & Distribution (Making It Distributed)

This is where we turn our collection of services into a resilient, scalable system.

#### 3.1. Containerization with Docker

For each microservice (including the React app), you will create a Dockerfile.

Example Dockerfile for a Node.js service:
Dockerfile
FROM node:18-alpine

WORKDIR /app

COPY package*.json ./

RUN npm install

COPY . .

CMD ["npm", "start"]

docker-compose.yml for Local Development: You'll create a single docker-compose.yml file to run your entire distributed system locally. This is crucial for testing the interactions between services.
YAML
version: '3.8'

services:

user-service:

build: ./user-service

ports:

- "3001:3001"

# ... other services like matchmaking, game-service, react-app

postgres:

image: postgres:14-alpine

# ... volume and environment config

redis:

image: redis:7-alpine

rabbitmq:

image: rabbitmq:3-management

#### 3.2. Orchestration with Kubernetes (The True Distributed System)

While Docker Compose is great for local development, Kubernetes (K8s) is the industry standard for running distributed systems in production.

- Key Concepts:

  - Pods: The smallest deployable units in K8s, which will contain your Docker containers.

  - Deployments: Manages the lifecycle of your Pods, allowing you to easily scale them. For example, you can tell K8s, "I want to run 3 instances (replicas) of the Game Service." K8s will ensure that 3 are always running.

  - Services: Provides a stable network endpoint (an internal IP address and DNS name) for your Deployments. This allows services like the API Gateway to reliably communicate with the User Service, even as Pods are created or destroyed.

  - Ingress: Manages external access to your services, acting as a sophisticated load balancer for incoming traffic from the internet.

- Deployment Steps:

  - Set up a K8s cluster (e.g., using Minikube locally, or a managed service like GKE on Google Cloud, EKS on AWS).

  - Write YAML manifest files for each of your microservices (Deployment, Service).

  - Apply the manifests to your cluster using kubectl apply -f <file_name>.yml.

  - Configure an Ingress controller to route external traffic to your API Gateway.

By deploying on Kubernetes, you achieve the core goals of your project:

- Scalability: You can scale the Game Service to handle more concurrent games with a single command.

- High Availability: If a Pod crashes, K8s will automatically restart it, ensuring your application remains available.

- Service Discovery: Services can find each other through the K8s DNS, a core pattern of distributed systems.

# Project Phases and Timeline

The project will be divided into the following phases:

| Phase                  | Start Date                         | End Date                           | Deliverables